## Slide 1: Simple Scheduler Update
Jason Santana, Matthew Pinneo, and Matthew Spitzley

## Slide 2: Main
Added fields for the settings button, database helper, and task list.
onCreateOptionsMenu to bring up the add a task box.
onOptionsItemSelected to respond to user interactions of “add” or “cancel”
onClick for the settings button

## Slide 3: Main: To do
Add the remaining fields when adding tasks.
Add a method to update UI after adding a task.
Change button for completion to an interaction when selecting a task.

## Slide 4: Task/Task List
Removal of old “TaskList” class
Added task_list.xml file for the add a task button
“Recur” field now an enum

## Slide 5: Category/Category List
Removal of “CategoryList” class

## Slide 6: History
Completed:
Create activity on main page to show list of completed tasks.
To do:
Use an ArrayList filled with tasks set as complete to display history, similar to task list and category list.

## Slide 7: Calendar
Changes:
-When a date is selected, any tasks that fall under that day will be displayed in the area below the calendar.
To Do:
-Displaying the tasks under selected days.
-Adding an “Undated” button for tasks that were not given a specified date.
-Adding the category list drop down
-Adding the yearly view functionality

## Slide 8: Settings
Changes:
-Some function parameters and return values have changed
-notificationType has been split into notificationEmail and notificationPush
-INPUT_DB_HOST was added for the database

## Slide 9: Settings
To Do:
-help, switchScreen, and googleSignIn are not yet implemented.

## Slide 10: Database: Completed
Removal of old “database” class
Added “DBHelper”

## Slide 11: Database: To Do
Create PHP script
MySQL Synchronization event

## Slide 12: New Class Diagram